PHASE 4 – PROJECT PLANNING

1. Introduction

The Project Planning phase defines the activities, milestones, development sequence, tools, and implementation schedule required to develop the LegalEase: AI-Powered Legal Document Generator.

The planning is based on the identified requirements and system design. The project is divided into major development activities including Generative AI model selection, system architecture, core functionality development, API integration, frontend development, deployment, and final testing.

2. Project Planning Objectives

The main objectives of project planning are:

* To organize the development activities in a systematic manner.

* To divide the project into manageable milestones.

* To define the sequence of development activities.

* To identify the technologies and tools required for each activity.

* To plan the implementation of the frontend, backend, AI integration, and document generation modules.

* To plan testing and deployment activities.

* To ensure that the complete system can be developed and verified systematically.

3. Development Approach

LegalEase follows a milestone-based development approach. The project activities are organized into sequential stages so that each major component can be developed and verified before proceeding to the next stage.

The planned development sequence is:

Model Selection & Architecture → Core Functionalities → API Logic Integration → Frontend Development → Deployment → Final Testing

This approach provides a structured path for developing the AI-powered document generation system.

4. Project Milestones

The major milestones planned for LegalEase are:

| Milestone | Major Activity |
| --- | --- |
| Milestone 1 | Model Selection and System Architecture |
| Milestone 2 | Core Functionalities Development |
| Milestone 3 | API Logic Integration |
| Milestone 4 | Frontend Development |
| Milestone 5 | Deployment |
| Final Activity | Testing and Conclusion |

5. Milestone 1 – Model Selection and System Architecture

The first milestone focuses on selecting the Generative AI model and defining the overall system architecture.

Planned Activities

1. Understand the project requirements.

2. Research available Gemini models.

3. Select the appropriate Generative AI model.

4. Define the frontend architecture.

5. Define the backend architecture.

6. Define the AI integration.

7. Define the document formatting components.

8. Set up the development environment.

The selected model in the project plan is Gemini 1.5 Pro.

The planned architecture consists of:

* Streamlit frontend

* FastAPI backend

* Gemini AI integration

* DOCX formatting

* PDF formatting

* TXT output

6. Milestone 2 – Core Functionalities Development

The second milestone focuses on implementing the major functionality of the LegalEase system.

Planned Activities

6.1 Legal Document Generation

Implement document generation based on:

* Document type

* Parties

* Terms

* Dates

6.2 Document Output Formatting

Implement formatting for:

* TXT

* DOCX

* PDF

The DOCX and PDF outputs are planned to support professional formatting such as logos, headings, tables, and footers.

6.3 User Interaction

Develop the interface for accepting user preferences and required legal information.

6.4 Editable Document

Provide an editable preview so that users can modify the generated document before downloading it.

7. Milestone 3 – API Logic Integration

The third milestone focuses on developing the backend API that connects the frontend with the Gemini document generation component.

Planned Activities

1. Initialize the FastAPI application.

2. Configure the root `/` endpoint.

3. Create the `DocumentRequest` Pydantic model.

4. Create the `/generate` POST endpoint.

5. Validate incoming user information.

6. Initialize `GeminiDocumentGenerator`.

7. Send structured input to the Gemini model.

8. Return generated legal content to the frontend.

The main backend files planned for this stage are:

* `main.py`

* `routes.py`

* `ai_core/gemini_generator.py`

8. Milestone 4 – Frontend Development

The fourth milestone focuses on developing the user interface using Streamlit.

Planned Activities

1. Configure the Streamlit page.

2. Design the application layout.

3. Add the project logo and title.

4. Create document type input.

5. Create parties input.

6. Create terms and conditions input.

7. Create effective date input.

8. Add the Generate Document button.

9. Display the generated document.

10. Provide editable document functionality.

11. Add TXT download.

12. Add DOCX download.

13. Add PDF download.

The frontend is planned to provide a simple workflow from entering legal information to downloading the final document.

9. Milestone 5 – Deployment

The fifth milestone focuses on preparing and running the LegalEase application in a deployment-ready environment.

Planned Activities

1. Create and configure a virtual environment.

2. Install required dependencies.

3. Prepare `requirements.txt`.

4. Configure environment variables.

5. Store the Gemini API key securely in the `.env` file.

6. Launch the FastAPI backend using Uvicorn.

7. Launch the Streamlit frontend.

8. Verify the complete application workflow.

9. Test document generation and download functionality.

The project source identifies possible future deployment options such as:

* Render

* Railway

* Deta

* Streamlit Community Cloud

* Fly.io

* VPS

10. Technology Planning

The technologies planned for the development of LegalEase are:

| Development Area | Technology |
| --- | --- |
| Programming Language | Python |
| Frontend | Streamlit |
| Backend | FastAPI |
| Generative AI | Google Gemini |
| API Server | Uvicorn |
| Word Generation | Python-docx |
| PDF Generation | FPDF |
| Image Processing | Pillow |
| HTTP Communication | Requests |
| Environment Configuration | Python-dotenv |

11. Development Activity Plan

The major activities are planned in the following sequence:

Planned Activity

- Understand project requirements

- Research and select Gemini model

- Define system architecture

- Set up Python development environment

- Install required dependencies

- Develop legal document generation

- Develop document formatting

- Develop FastAPI backend

- Integrate Gemini AI

- Develop Streamlit frontend

- Implement document preview and editing

- Implement TXT, DOCX, and PDF downloads

- Configure local deployment

- Test complete application workflow

12. Resource Planning

The project requires the following development resources:

Software Resources

* Python 3.10+

* FastAPI

* Uvicorn

* Streamlit

* Google Generative AI SDK

* python-docx

* FPDF

* Pillow

* Requests

* python-dotenv

Development Resources

* Python development environment

* Internet/API access for Gemini integration

* `.env` configuration for the Gemini API key

* Source code structure for frontend, backend, AI core, and formatting modules

13. Testing Plan

Testing is planned after the main development activities are completed.

The following areas are planned for verification:

* User input handling

* Document generation

* Gemini integration

* API request and response

* Document preview

* Document editing

* TXT download

* DOCX download

* PDF download

* Document formatting

* Logo and footer formatting

* End-to-end application workflow

Different combinations of document types and user inputs will be used to verify the document generation functionality.

14. Project Workflow Plan

The complete planned development workflow is:

Requirement Identification

↓

Model Selection

↓

System Architecture

↓

Core Functionality Development

↓

FastAPI API Development

↓

Gemini Integration

↓

Streamlit Frontend Development

↓

Document Preview & Editing

↓

TXT / DOCX / PDF Export

↓

Local Deployment

↓

Testing

↓

Final Demonstration

15. Expected Outcome of Project Planning

The project planning phase establishes a clear development sequence for LegalEase. Each milestone has a defined purpose and set of activities, allowing the frontend, backend, AI integration, document formatting, deployment, and testing components to be developed systematically.

The planned activities also ensure that the project progresses from model selection and architecture design toward a complete working application.

16. Conclusion

The Project Planning phase provides a structured roadmap for developing the LegalEase: AI-Powered Legal Document Generator*. The project is divided into milestones covering model selection, architecture, core functionality, API integration, frontend development, deployment, and testing.

The planned activities, technologies, resources, risks, and testing procedures provide a clear development path for implementing and validating the LegalEase application in the subsequent phases.